## Final Year Project Proposal

Project Title: Timeline-Based Planning
Supervisor: Dr. Hsi-Ming Ho

### 1. Background / Introduction

Robots often need to plan actions over time, such as moving, waiting, or performing tasks in a specific order — a process known as timeline-based planning. Traditional motion planning assumes discrete time (e.g., events at 1 second, 2 seconds), but real-world actions occur at continuous times (e.g., 4.289 seconds), providing a more accurate model for applications like autonomous drones, robotic arms, or swarm robotics systems such as Kilobots.

Planning with real or rational time values enhances realism but introduces significant complexity, as verifying whether a plan satisfies all timing constraints can become undecidable. Recent research, such as Bozzelli et al. (2018), has identified decidable fragments of timeline-based planning over dense temporal domains, providing a theoretical foundation for continuous-time reasoning.

Building on these findings, this project aims to explore the intersection between timeline-based planning theory and practical robotic applications. It will leverage modern SMT-based approaches (Barrett et al., 2011; de Moura & Bjørner, 2008) and incorporate insights from recent tutorials such as KeeN: Introduction to Timeline-Based Planning (Gigante & Montanari, 2023) and the IJCAI 2019 Tutorial on Timeline-Based Planning (Gigante et al., 2019).

The project will extend these concepts to swarm coordination scenarios — particularly Kilobot formation control — and develop a prototype using the Z3 SMT solver with an interactive visualization interface. The prototype will illustrate how formal planning concepts can guide real-time behavior in multi-agent systems.

### 2. Aim and Objectives

Aim:
To explore timeline-based planning over continuous time, develop a prototype system using the Z3 SMT solver to verify or generate valid plans, and demonstrate creative applications in single-robot and swarm robotics contexts.

Objectives:

- Study the concept of timeline-based planning and its use in robot motion planning, focusing on decidability in dense temporal domains.

- Review key research papers (e.g., Bozzelli et al., 2018; Gigante et al., 2020) and literature on swarm robotics (e.g., Hamann, 2018; Rubenstein et al., 2014).

- Identify suitable use cases, such as robotic task scheduling, swarm formation control (e.g., Kilobots forming patterns), or multi-robot coordination.

- Design example planning problems with continuous-time constraints, including swarm scenarios with 10–50 agents.

- Implement a prototype tool using the Z3 SMT solver (Python API), with a graphical interface to visualize plans.

- Test the system on diverse scenarios, from single-robot tasks to swarm coordination, and measure performance (e.g., runtime, plan feasibility).

- Evaluate the approach’s performance, scalability, advantages, and limitations, highlighting creative swarm applications.

### 3. Methodology

The project will follow these stages:

- Literature Review:
Study academic papers and tutorials on timeline-based planning (Bozzelli et al., 2018; Gigante et al., 2019; Gigante & Montanari, 2023), SMT solving (Barrett et al., 2011; de Moura & Bjørner, 2008), and swarm robotics (Hamann, 2018; Rubenstein et al., 2014).
The review will also include decidability studies (Gigante et al., 2020) and practical frameworks like PLATINUmfor temporal reasoning.

- Problem Definition:
Formulate planning problems as action sequences with continuous-time constraints, e.g.:
“Robot A starts 2.5–3.7 seconds before Robot B”;
“Kilobot i reaches position tᵢ ± 0.1 s after Kilobot j”.

- Implementation:
Encode these temporal constraints using Z3 in Python. Develop a prototype with a Tkinter/Matplotlib GUI to visualize timelines and swarm behaviors (e.g., formation animations or synchronized movement).

- Testing:
Apply the solver to scenarios like single-robot scheduling, multi-robot coordination, and Kilobot-inspired swarm tasks (e.g., collective transport or pattern formation).
Evaluate scalability by varying the number of agents (10–50).

- Analysis:
Compare performance metrics such as runtime, scalability, and feasibility. Discuss the relation between theoretical decidability and empirical performance, focusing on swarm-specific challenges like exponential constraint growth.

Tools and Technologies:

- Programming Language: Python

- Solver: Z3 SMT Solver (https://github.com/Z3Prover/z3)

- Visualization: Tkinter / Matplotlib for GUI and swarm simulation

- Swarm Tools: Kilobot simulator (open-source Python libraries)

### 4. Expected Outcomes

- A clear understanding of timeline-based planning over real-valued time and its applications in robotics.

- A working prototype that verifies or generates feasible plans using Z3, with visualizations of action timelines and swarm behaviors.

- Case studies demonstrating Kilobot formation control and other collective behaviors using SMT-based approaches.

- Insights into decidable fragments, solver scalability, and creative applications of formal planning in swarm robotics.

- A potential foundation for future research in multi-agent timeline planning.

### 5. Project Plan / Timeline

| Phase | Task | Duration | Milestone |
| --- | --- | --- | --- |
| 1 | Literature review and background study | Weeks 1–3 | Comprehensive notes on planning and swarms |
| 2 | Define problem examples, including swarm scenarios | Weeks 4–5 | 3–5 problems (e.g., Kilobot formations) |
| 3 | Prototype development (Z3 + GUI) | Weeks 6–8 | Working prototype with swarm visualization |
| 4 | Testing and experiments (single and swarm cases) | Weeks 9–10 | Results for all scenarios |
| 5 | Analysis and discussion | Weeks 11–12 | Draft analysis and visualizations |
| 6 | Writing final report and preparing presentation | Weeks 13–14 | Report and demo slides |
| 7 | Contingency and revisions | Week 15 | Finalized deliverables |

### 6. References

- Barrett, C., Sebastiani, R., Seshia, S. A., & Tinelli, C. (2011). Satisfiability Modulo Theories. In Handbook of Model Checking (pp. 305–343). Springer.

- Bozzelli, L., Cimatti, A., Gigante, N., & Micheli, A. (2018). Decidability and Complexity of Timeline-based Planning over Dense Temporal Domains. KR 2018, 174–183.

- Cialdea Mayer, M., Orlandini, A., & Umbrico, A. (2016). Timeline-based Planning and Execution for Multi-Agent Systems. AI Communications, 29(4), 495–519.

- de Moura, L., & Bjørner, N. (2008). Z3: An Efficient SMT Solver. TACAS 2008 (LNCS 4963), 337–340. Springer.

- Gigante, N., Montanari, A., Orlandini, A., & Umbrico, A. (2019). Timeline-based Planning: Theory and Practice.IJCAI 2019 Tutorial. https://overlay.uniud.it/ijcai2019-tutorial-timelines/

- Gigante, N., & Montanari, A. (2023). KeeN: Introduction to Timeline-based Planning.https://ugilio.github.io/keen/intro

- Gigante, N., Montanari, A., & Orlandini, A. (2020). The Expressive Power of Timeline-based Planning. Artificial Intelligence, 285, 103304.

- Hamann, H. (2018). Swarm Robotics: A Formal Approach. Springer.

- Rubenstein, M., Cornejo, A., & Nagpal, R. (2014). Programmable Self-Assembly in a Thousand-Robot Swarm.Science, 345(6198), 795–799.

- Tuck, V. M., et al. (2024). SMT-Based Dynamic Multi-Robot Task Allocation. arXiv preprint arXiv:2403.11737.